Strategic Plan

Facilities Action Plan: 	Preventative Maintenance

| Strategy: Implement and maintain a preventative maintenance program for cost-effective and budget forecasting measures. |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Desired Result: Well-maintained facilities and equipment resulting in reduced capital repair and replacement expenditures. |  |  |  |  |  |
| Implementation Steps |  | Responsibility | Year 1 (July 2014) | Year 3 (July 2016) | Year 5 (July 2018) |
| 1 | Develop a preventative maintenance schedule for all facilities & equipment greater than $10,000. | Central Office | Assets Tagged In place and ongoing | Review/update schedule | Review/update schedule |
| 2 | Create an annual maintenance schedule for each school/facility. | Central Office | Work order PM schedule/system Implemented | Review/update schedule | Review/update schedule |
| 3 | Create a budget line for preventative maintenance measures. | Central Office | Budget line item for AM/PM schedule. Still awaiting approval. | AM/PM budgeted for 60% | AM/PM budgeted for 100% |
| 4 | Explore capitol improvements to enhance the sustainability of the District’s resources to guarantee maximum economic benefits. | Central Office | Capitol Improvements Identified & Prioritized. Ongoing process and presented 10-year forecast | Capitol Improvements Identified & Prioritized | Capitol Improvements Identified & Prioritized |
| 5 | Investigate staffing to adequately maintain all District facilities. | Central Office | Review of all existing information, comprehensive study & complete work flow analysis and productivity measures Ongoing | Review of all existing information, comprehensive study & complete work flow analysis and productivity measures | Review of all existing information, comprehensive study & complete work flow analysis and productivity measures |
| Financial or Budgetary Implications: Significant Implications |  |  |  |  |  |

Strategic Plan

Facilities Action Plan: Energy Efficiency and Recycling

| Strategy: Design and develop new strategies for energy efficient buildings (automatic lights, recycling, water conservation devices, etc.) and implement paper, aluminum and plastic recycling programs at all locations within the District. |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Desired Result: Reduce resource consumption throughout the District |  |  |  |  |  |
| Implementation Steps |  | Responsibility | Year 1 (July 2014) | Year 3 (July 2016) | Year 5 (July 2018) |
| 1 | Incorporate energy efficient features in all utilized buildings. | Central Office | Motion sensors in common areas and begin metered faucet installation. Research best practices Placed energy efficient measures in areas and still proceeding likewise. | Implement the 50% of best practices and standards according to EPA, PDE, Energy STAR & Green Seal. | Implement the 75% of best practices and standards according to EPA, PDE, Energy STAR & Green Seal. |
| 2 | Educate staff and students on the importance and benefits of recycling programs so it is a more collective and uniform District-wide effort. | Central Office | District Wide recycling initiated & program expanded $15,000 grant obtained for recycling initiative that will assist in the program and efforts | Recycling program at 100% | Purchasing “Green” items constant with best practices. |
| 3 | Energy STAR Partnership | Central Office | Energy STAR designation Partnership initiated, ongoing process | Energy management is a priority. Measure and track energy usage and evaluate for areas of improvement. | Receive EPA recognition and continue momentum and support. |
| Financial or Budgetary Implications: Significant Implications |  |  |  |  |  |